Agentic Software Delivery Operating Model

A proposed agent orchestration model for autonomous software delivery with human checkpoints, guardrails, and durable accountability.

Prepared for Garrett Delph | Drafted by Atlas | May 27, 2026

Operating principle: Autonomous execution, explicit accountability, and human approval only at irreversible or business-significant gates.

# Executive Summary

The right agent orchestration model is not a large unsupervised swarm. It is a small, disciplined delivery team with named roles, named decision rights, and named gates. The human should stop being the courier between agents, but should remain the business owner for product intent, customer-facing approvals, and irreversible decisions.

The recommended structure gives Atlas orchestration authority, gives Cody implementation responsibility, adds safety and QA agents around the delivery path, and uses Asana, GitHub, and project documentation as durable memory.

# Agentic Team

| Agent | Role | Primary Responsibility |
| --- | --- | --- |
| Atlas | Architect / Orchestrator | Owns product interpretation, architecture, sequencing, tradeoff calls, agent routing, and final technical approval. |
| Cody | Implementation Engineer | Writes code, opens PRs, runs local gates, posts implementation receipts, and raises blockers against Atlas specs. |
| Sentinel | Safety / Data Boundary Agent | Watches secrets, Supabase project refs, RLS, destructive commands, customer boundaries, and release gates. Can block unsafe work. |
| Scout | QA / Smoke Test Agent | Runs Replit QA, smoke scripts, regression checks, screenshot checks, and acceptance testing against the actual user workflow. |
| Scribe | Documentation / Memory / Asana Agent | Keeps Asana, architecture docs, memory files, release notes, and handoff receipts accurate and current. |
| Release Captain | GitHub / Supabase / Deployment Agent | Handles merge sequencing, post-merge checks, QA migration workflow, deployment receipts, and release checklist discipline. |
| UX Reviewer | Interface / Product Polish Agent | Reviews visual behavior, interaction clarity, empty states, contrast, layout, loading states, and user confusion. |

# Core Governance Rules

| Rule | What It Does |
| --- | --- |
| Plan of Record Rule | Asana is the durable coordination layer. Every major decision, approval, blocker, and receipt is logged there. |
| Human Decision Gate | The human approves customer database pushes, production deployments, destructive operations, scope changes, and irreversible data changes. |
| Agent-to-Agent Handoff Rule | Every handoff includes objective, scope, non-goals, docs to read, acceptance criteria, tests, boundaries, and references. |
| No Silent Work Rule | Any agent doing meaningful work reports what changed, what was verified, what was not touched, and what remains open. |
| Safety Boundary Rule | Every action is classified by surface: safe, guarded, or human-approved only. |
| Spec Before Build Rule | Ambiguous features require an Atlas spec or approval before coding. Small bug fixes still need acceptance criteria. |
| Review Before Merge Rule | Implementation can move quickly, but Atlas or a review agent approves the PR in substance before merge. |
| Evidence Receipt Rule | No work is done without evidence: commit SHA, PR link, test results, migration state, boundary statement, and remaining gates. |
| Environment Sync Rule | Before Replit QA or new dev work, the QA environment is synced to GitHub main. |
| Customer Migration Gate Rule | JLOOP/customer database changes require explicit human approval and the release checklist playbook. |

# Action Surfaces and Approval Levels

| Level | Examples | Operating Rule |
| --- | --- | --- |
| Safe | Local repo, docs, PR comments, Asana comments, internal analysis. | Agents may act autonomously inside existing operating rules. |
| Guarded | GitHub main, Replit QA, internal QA Supabase migrations. | Agents may proceed after required checks, receipts, and role-appropriate review. |
| Human-approved only | JLOOP Supabase, production deploys, secrets, destructive commands, irreversible data changes. | Human approval is required before action. The agent must present exact command, target, risk, and rollback posture. |

# How the Agents Work Together

Garrett states product intent or identifies a problem.

Atlas translates intent into scope, architecture, sequence, and acceptance criteria.

Scribe records the plan of record in Asana and project documentation.

Cody implements from the spec and opens a PR with verification evidence.

Sentinel checks data, security, environment, migration, and customer-boundary risks.

Scout tests the workflow in QA and records what passes or fails.

UX Reviewer checks usability, visual polish, loading states, contrast, and clarity.

Atlas approves in substance or sends a precise fix list.

Release Captain merges, verifies post-merge gates, and confirms QA migration state when relevant.

Scribe posts the final receipt and remaining release gates.

Garrett steps in only for product decisions, QA acceptance, and guarded production/customer approvals.

# Checkpoint Model

| Checkpoint | When | Purpose |
| --- | --- | --- |
| Scope checkpoint | Before build | Confirms what is in scope, what is out of scope, and which agent owns the next action. |
| Architecture checkpoint | Before implementation | Confirms technical shape, data model, integration boundaries, and acceptance criteria. |
| Safety checkpoint | Before database/deployment work | Confirms target environment, secrets, destructive-risk posture, and customer boundary. |
| PR checkpoint | Before merge | Confirms code review, tests, migration behavior, UX, and receipts. |
| QA checkpoint | After merge to main | Confirms internal QA, Replit sync, smoke path, and human acceptance. |
| Release checkpoint | Before customer/prod | Requires human approval and operator-gated release checklist execution. |

# Minimum Handoff Packet

Every implementation handoff should include the following fields so agents can move without using the human as a message courier:

Objective and user-facing outcome.

In scope and explicitly out of scope.

Files, docs, Asana stories, and PRs to read.

Architecture decisions and product constraints.

Data/environment boundary statement.

Acceptance criteria.

Required tests and smoke path.

Receipt requirements.

Known risks and escalation triggers.

# Recommended Starting Blueprint

Start small. The first version does not need every agent to be fully independent. It needs the responsibilities separated clearly enough that each tool or agent can be introduced without changing the operating model.

Phase 1: Atlas, Cody, and Scribe. This removes the human from routine handoff and documentation work.

Phase 2: Add Sentinel for database, secret, RLS, and customer-boundary gates.

Phase 3: Add Scout and UX Reviewer for repeatable QA and interface-polish checks.

Phase 4: Add Release Captain for merge, migration, and release checklist operations.

# Bottom Line

The goal is not to remove the human from judgment. The goal is to remove the human from clerical coordination. Agents should be autonomous in execution, explicit in accountability, and conservative at every boundary where customer data, production systems, or irreversible changes are involved.